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Works Notice

Introduction of New Red Route– High Road, N22

Dear Resident or Business, 

I am writing to inform you that Haringey Council has made the decision to implement a new Red Route along the A105 High Road between Bounds Green Road and Turnpike Lane.  This letter is to inform you of this decision, as well as provide information regarding when works will start on site to introduce measures consulted and agreed upon.  

Feedback from the statutory consultation we undertook

Following the statutory consultation on the proposed A105 Wood Green High Road Red Route, undertaken between September and October 2025, the Council carefully considered all objections and representations received during the consultation period.

Having reviewed all feedback, the Council has decided to proceed with the implementation of the A105 Wood Green High Road Red Route, which will operate 24 hours a day, seven days a week.

The decision report, which sets out the objections and representations received and explains how these have been considered by the Council, can be viewed using the link below.

Link to report to be added here 

The works will begin on 22nd October at 8pm. The works will include the removal of existing yellow line markings and installation of new Red Route markings.

	Work Description
	Work Location 
(Extent)
	Start Date
	Finish Date
	Working Hours

	Removal of existing yellow line markings and installation of new red route markings
	A105 High Road from Lordship Lane to Bounds Green Road
	22nd October 2026
	22nd October 2026
	Night Works 8pm to 5am (1 night)

	Removal of existing yellow line markings and installation of new red route markings
	A105 High Road from Westbury Avenue to Lordship Lane
	28th October 2026
	30th October 2026
	Night Works 8pm to 5am (3 nights)


[bookmark: _Hlk170901276]
The works will be undertaken on 4 separate nights between 22nd and 30th October 2026, during the hours of 8pm to 5am. Works are scheduled for the nights of 22nd, 28th, 29th and 30th October, with the programme expected to be completed in the early hours of 31st October 2026.

To ensure the safety of the workforce and road users, various traffic management measures will be required throughout the works:

· 22nd October 2026: High Road will be closed between Bounds Green Road and Lordship Lane between 8pm and 5am to facilitate the removal of existing yellow line markings and installation of new red route line markings. Temporary traffic signals will also be in place at the High Road / Bounds Green Road junction to safely manage traffic movements.

· 28th, 29th & 30th October 2026: A full overnight road closure will be implemented on High Road between Lordship Lane and Westbury Avenue for three nights. The closure will be in operation between 8pm and 5am each night to facilitate the installation of the new Red Route line markings.

Traffic diversions will be in place, with clear signage installed to guide road users safely around the closure.

Please note that, due to the High Road closure, the adjoining one-way roads will temporarily operate as two-way roads to maintain access for residents, businesses and emergency vehicles. Appropriate signage and traffic marshals will be in place to safely manage traffic movements, particularly at key junctions and narrower sections of the network. Normal traffic arrangements will be put back in place once areas are no longer affected by the works and can be safely reopened.

We will make every effort to keep disruption to a minimum; however, temporary parking suspensions will be required within the works area. We kindly ask that vehicles are removed from any suspended areas before works commence. Vehicles left within suspended areas may need to be relocated to facilitate the works.

Please be aware that there may be occasions when access to and from properties is temporarily restricted while the works are taking place. If this occurs, please speak to the operatives on site who will assist where possible whilst maintaining a safe working environment.

As this road forms part of a bus route, Transport for London (TfL) has been notified, and bus diversions will be in place during the works. The affected services include routes 29, 41, 67, 91, 121, 123, 141, 144, 184, 217, 221, 230, 231, 232, 243, 329, 444, W4, N29, N91, N41 and W3. For live updates, TfL bus status information is available at: https://tfl.gov.uk/bus/status. 

Should you require further information or wish to contact us, please visit the following web page and select the relevant issue: https://www.haringey.gov.uk/contact/report-it . 

Thank you for your understanding and cooperation. 


Yours faithfully
	Highways and Traffic
Level 4, Alexandra House
10 Station Road, Wood Green

	London, N22 7TR

	 020 8489 1000

	www.haringey.gov.uk

	




Simi Shah
Head of Highways & Traffic
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